## Slide 1
AI-Assisted Project Kickoff
30
Kickoff minutes
4
Workflow steps
1
Shared plan
5
Actions this week
Notes: Purpose of this kickoff: in about thirty minutes, a cross-functional team turns a rough idea into a one-page plan everyone can act on. Four steps, one owner per decision, and five concrete actions this week. The AI assistant drafts, summarizes, and tracks so the humans can decide. Why now: every project starts as a guess; this method turns the guess into a plan the team owns together.

## Slide 2
Why we align before we build
Skip alignment
Rework — teams chase different goals.
Churn — the same call gets reopened.
Drift — scope grows ten directions.
Align first
Decisions stick once, then get reused.
Work moves — handoffs have owners.
Trust holds — people count on the plan.
Check — what, for whom, and done.
Notes: Alignment is cheap at the start and expensive later. Before the kickoff, two engineers and a designer can each believe the project is about something different. This kickoff forces one shared answer to three questions: what are we building, for whom, and what does done look like. Check: ask anyone in the room — they should answer those three questions in one breath. If they can't, the plan isn't aligned yet.

## Slide 3
Four steps to a one-page plan
Step | Answer this | Output
01 Frame | What problem, for whom, what outcome? | One sentence the team can repeat
02 Scope | What we build — and what we don't | Scope list + one success metric
03 Owners | Who decides what, who delivers? | One owner per decision and deliverable
04 Launch | What starts when, how we check | First milestone + first check-in
AI assist | Drafts each step from raw notes | The one-page plan, captured live
Notes: Walk the four steps in order, about seven minutes each. Frame: one sentence that states the problem, the user, and the outcome — write it on the plan. Scope: agree what is in and what is out; name one success metric. Owners: every decision and deliverable gets exactly one owner; owners can ask for help, but they decide. Launch: the first milestone and the first check-in go on the calendar before anyone leaves. The AI assistant drafts each step from the conversation as it happens, so the plan writes itself and nothing depends on anyone's memory. The check: the whole workflow fits on one page and any member can read it back.

## Slide 4
Every deliverable has an owner
Role | Owns the decision | Brings to the kickoff
Facilitator | The agenda and the output | A one-page plan, captured live
Product Owner | What we build — and what we don't | Problem statement + success metric
Engineering Lead | How it's built, and how long | Effort estimates + risks
Design Lead | What users experience | Flows, prototypes, open questions
AI assistant | Drafting, summarizing, tracking | Raw inputs + the follow-up list
Everyone | Their own workstream | Commitment to dates, honest status
Notes: Read the table left to right: for every deliverable in the plan, one person owns it. Owners decide; everyone else gives input. If two names appear next to one deliverable, the kickoff is not finished — pick one. The AI assistant is a tool, not a decision-maker: it drafts, summarizes, and tracks so the humans can focus on the judgment calls. The check: point at any line in the plan and the owner raises their hand.

## Slide 5
Five actions this week
Before Friday
Post the plan — Facilitator, today
Confirm workstream + dates — owners
Book the 15-min check-in — Facilitator
Draft milestone tasks — Eng + Design
Review the plan as a team — Friday
Done looks like
Anyone can state the problem, their
ownership, and the first milestone.
The plan lives in one place — the team channel.
The check-in moves the work forward; the
kickoff is finished.
Notes: Assign each action to a person and a date before the meeting ends — leave nothing as "someone should". The AI assistant posts the follow-up list to the team channel with owners and dates. At the Friday check-in, compare reality to the plan: what moved, what blocked, what changed. The kickoff is only finished when the plan is the single source of truth. The check: by Friday, each action has a visible owner and a date.